# ROADMAP – QUOTATION AUTOMATION PROTOTYPE

An Bình Chemtech – Technical Assessment

# PHASE 0 — Phân tích yêu cầu

Actor: Employee → Internal Management System → Automation/Mac mini → Quotation file.

Input: customer information, product/specification, quantity, unit price, payment terms, delivery terms, note.

Output: quotation file generated from template.

Job lifecycle: DRAFT → PENDING → PROCESSING → COMPLETED hoặc PROCESSING → FAILED → RETRY → PROCESSING.

Deliverable: solution-plan.md + architecture diagram.

# PHASE 1 — Project Setup + Architecture

Frontend: React + TypeScript + Vite + ESLint + Axios + React Router + Tailwind CSS.

Backend: Python + FastAPI + Pydantic + SQLAlchemy/SQLModel.

Database prototype: SQLite.

Automation: Python worker, tách AutomationService khỏi backend.

Milestone: frontend, backend và Swagger chạy được.

# PHASE 2 — Database + Backend API

Tạo customers, quotations, quotation_items.

Seed dữ liệu khách hàng/sản phẩm giả.

API: GET /api/customers, GET /api/customers/{id}, POST /api/quotations, GET /api/quotations/{id}.

Thêm retry/download API.

Test bằng Swagger/Postman/Hoppscotch.

# PHASE 3 — Quotation Document Generation

Tạo quotation_template.docx.

Placeholder: quotation_number, customer_name, product_name, specification, quantity, unit_price, payment_terms, delivery_terms.

template_service.py: load → replace fields → save.

validator.py kiểm tra file tồn tại, kích thước, DOCX hợp lệ và dữ liệu cần thiết.

Milestone: sinh được output/QT-2026-001.docx.

# PHASE 4 — Automation Worker / Mac mini Mock

Dùng MockAutomationService trước, chưa cần Mac mini thật.

Backend gọi AutomationService.create_quotation(quotation_id).

Worker: PROCESSING → generate DOCX → validate → COMPLETED.

Nếu lỗi: FAILED + error_message.

Production có thể thay bằng MacMiniAutomationService.

# PHASE 5 — React Frontend

Customer List.

Customer Detail + nút “Tạo báo giá”.

Quotation Form.

Processing page: PENDING → PROCESSING → COMPLETED.

Completed page + Download Quotation.

UI đơn giản, tập trung workflow.

# PHASE 6 — Job State + Error Handling

State machine: DRAFT → PENDING → PROCESSING → COMPLETED.

Failure: PROCESSING → FAILED → Retry → PROCESSING.

Test invalid input, duplicate submit, automation failure và missing output.

Đảm bảo retry không tạo job trùng.

# PHASE 7 — Security + Logging + Validation

Pydantic validation: quantity > 0, unit_price >= 0 và required fields.

Dùng .env cho cấu hình; không commit .env.

Log quotation_created, automation_started, quotation_completed, quotation_failed.

Ghi quotation_id/request_id/status/timestamp/error.

Không over-engineer prototype.

# PHASE 8 — Integration Testing

Happy path: Customer → Create Quotation → Form → Submit → PENDING → PROCESSING → DOCX → Validate → COMPLETED → Download.

Error path: invalid input, duplicate request, automation failure, missing output, retry.

Kiểm tra end-to-end frontend/backend/database/worker.

# PHASE 9 — README + Demo + Submission

README: Overview, Architecture, Tech Stack, Project Structure, Installation, Running, Demo Flow, API, Job States, Error Handling.

Ghi rõ Completed, Mocked, Unimplemented, Assumptions, AI Tools Used, Production Improvements.

Demo 3–5 phút: Customer → Create Quotation → Fill Form → Submit → Status → Download DOCX.

Chuẩn bị quotation file được sinh từ prototype.

Submit solution plan, source code/repo, README và demo.

# Core Technical Pipeline

React → FastAPI → Validation → DB → AutomationService → Worker → TemplateService → DOCX → Validator → COMPLETED

# AI / Codex CLI Boundary

Không bắt đầu bằng Codex/AI. Xây pipeline deterministic trước. Codex CLI chỉ nằm sau interface rõ ràng và dùng cho phần thực sự phù hợp với AI/CLI. Template mapping, validation và state management nên deterministic, testable và reproducible.

# Priority When Time Is Limited

1. End-to-end flow

2. DOCX generation

3. Job state

4. Error handling

5. UI polish

6. Advanced infrastructure

# Suggested 4-Hour Schedule

| Thời gian | Công việc |
| --- | --- |
| 0–15 phút | Phân tích + setup |
| 15–45 phút | Backend + DB |
| 45–90 phút | Quotation template + document generation |
| 90–135 phút | Automation worker |
| 135–180 phút | React UI |
| 180–205 phút | Job state |
| 205–220 phút | Error handling |
| 220–240 phút | README + demo |

# Final Project Structure

quotation-automation/

├── frontend/

│   ├── src/

│   │   ├── components/

│   │   ├── pages/

│   │   │   ├── CustomerDetail/

│   │   │   └── Quotation/

│   │   ├── services/

│   │   │   └── quotationApi.ts

│   │   ├── types/

│   │   ├── App.tsx

│   │   └── main.tsx

│   └── package.json

├── backend/

│   ├── app/

│   │   ├── api/

│   │   │   ├── customers.py

│   │   │   └── quotations.py

│   │   ├── models/

│   │   ├── schemas/

│   │   ├── repositories/

│   │   ├── services/

│   │   │   ├── quotation_service.py

│   │   │   └── automation_service.py

│   │   ├── core/

│   │   └── main.py

│   └── tests/

├── automation/

│   ├── worker.py

│   ├── template_service.py

│   ├── codex_runner.py

│   ├── validator.py

│   ├── templates/

│   │   └── quotation_template.docx

│   └── output/

├── data/

│   └── seed/

├── docs/

│   ├── solution-plan.md

│   └── architecture.png

├── .env.example

├── .gitignore

└── README.md